ARBITER
Machine Learning Experiment & Evaluation Protocol (MEEP)
Release Candidate 1

# 1. Research Objectives

Primary Research Question: Does decomposing verification uncertainty into failure-mode-specific signals and learning a routing policy over that decomposition improve risk-coverage performance, relative to routing on a single scalar confidence score?

## Hypothesis-to-Experiment Mapping Matrix

| Hypothesis | Target Experiment(s) | Success Criteria | Failure Criteria / Falsification |
| --- | --- | --- | --- |
| H1: Vs Raw Softmax | E4 | RC-AUC of full triage head is statistically lower than raw softmax selective prediction. | RC-AUC delta is zero or positive. |
| H2: Vs Calibrated Baseline | E4 | Triage head achieves lower RC-AUC than post-hoc temperature-scaled verifier confidence. | RC-AUC of the baseline matches or outperforms. |
| H3: Non-Redundant Signals | E6 | Omitting any single signal significantly increases RC-AUC. | Ablated models perform identically or superiorly. |
| H4: Human Alignment Check | E5 / Eval | Triage escalation decisions correlate with human 'hard' texts above chance (p < 0.05). | Correlation indistinguishable from uniform random assignment. |
| H5: Distribution Shift | E5 | Triage head retains discriminative capabilities under in-corpus shift and on VitaminC evaluation. | Catastrophic degradation in selective prediction performance. |

# 2. Experimental Philosophy

1. Honest and Rigorous Reporting: All metrics are calculated blindly without post-hoc cherry-picking.

2. Strict Separation of Tiers: Component validation is explicitly separated from hypothesis verification.

3. Falsifiability as Priority: Every experiment is framed such that the null hypothesis can be established deterministically.

# 3. Dataset Protocol

| Dataset Name / ID | Purpose | Training Split | Test / Eval Split | Leakage Prevention Strategy |
| --- | --- | --- | --- | --- |
| ClaimBuster (v1.0) | FR-2 Claim Extraction | 70% | 15% | Strict deduction of token duplicates. |
| FEVER (Snapshot) | Evidence & Verifier | Original Train | Constructed asymmetric | Article-level split mapping. |
| VitaminC (v1.0) | Cross-Corpus Eval | 0% (Forbidden) | 100% eval only | Zero parameter exposure during training. |

# 4. Baseline Definition

• Always Answer / Always Escalate: Establish structural floor and ceiling boundaries.

• Raw Softmax Confidence Thresholding: Traditional baseline for selective prediction.

• Temperature-Scaled Calibration: Optimized post-hoc scalar confidence.

• Rule-Based Heuristic Routing: Deterministic decision cutoffs to compare against the learned non-linear model.

# 5. Experiment Catalogue

## 5.1 Experiment Execution Roadmap

To prevent workflow stalls, experiments must be executed sequentially. No downstream experiment may commence until the prior phase's completion criteria are met.

Dataset Preparation → E1 (Claim Extraction) → E2 (Retrieval) → E3 (Verification) → E4 (Triage) → E5 (End-to-End) → E6 (Ablations) → Final Evaluation

## 5.2 Experiment Registry

| ID | Name | Dependencies | Input Artifacts | Output Artifacts | Status |
| --- | --- | --- | --- | --- | --- |
| E1 | Extractor Eval | Dataset Prep | ClaimBuster Splits | DistilBERT Weights, F1 metrics | Pending |
| E2 | Retriever Eval | Dataset Prep | FEVER Corpus | FAISS/BM25 Index, Recall Metrics | Pending |
| E3 | Verifier Eval | E2 | FEVER Splits, Indexes | DeBERTa Weights, Calibration metrics | Pending |
| E4 | Triage Routing | E1, E2, E3 | Synthetic Failure Modes | XGBoost Weights, RC-AUC Curves | Pending |
| E5 | End-to-End Shift | E4 | VitaminC, E1-E4 Models | Latency profile, Shift metrics | Pending |
| E6 | Ablation Suite | E4 | Ablated Failure Datasets | Ablated Models, RC-AUC Deltas | Pending |

## 5.3 Experiment Definitions

E1: Claim Extraction Component Evaluation

Objective: Quantify generalization of the fine-tuned DistilBERT.

E2: Evidence Retrieval Index Performance

Objective: Evaluate hybrid lexical-dense index recall.

E3: Verifier Entailment and Internal Calibration

Objective: Evaluate predictive precision and calibration characteristics.

E4: Triage Routing Optimization

Objective: Generate final risk-coverage profiles against baselines.

E5: End-to-End Pipeline Evaluation

Objective: Gauge system-wide degradation under shift.

E6: Ablation Studies

Objective: Isolate the architectural utility of each decomposed signal.

# 6. Component Evaluation & Decision Gates

Implementation decisions are deterministic. If a module fails its gate, progression halts.

| Component | Metric Target | Go Decision | No-Go Action (Failure) |
| --- | --- | --- | --- |
| ASR | WER < 25% | Continue | Halt; audit audio preprocessing constraints. |
| Extractor | Micro F1 >= 0.80 | Continue | Retrain; review ClaimBuster downsampling. |
| Retriever | Recall@5 >= 0.75 | Continue | Halt; tune FAISS dimensions/BM25 weights. |
| Verifier | Macro F1 >= 0.82 | Continue | Retrain; execute hyperparameter sweep. |
| Triage Head | RC-AUC > Baselines | Proceed to E5 | Halt; perform feature importance analysis. |

# 7. End-to-End Evaluation

• System Latency Matrix: Tracks end-to-end response times.

• Cross-Corpus Validation: Tracks degradation on VitaminC data.

## 7.1 Human Evaluation Protocol (H4 Assessment)

To test H4, triage escalation decisions must be correlated against human judgment.

• Sampling Strategy: 50 claims selected via stratified sampling from the FEVER dev set (ensuring equal representation of length and entity density).

• Annotation Instructions: Annotators evaluate if the claim is "Definitively Answerable" or "Genuinely Ambiguous/Hard" based exclusively on the provided context.

• Annotators: Minimum of two independent annotators (if solo researcher, use a peer or perform self-annotation with a 14-day blinded delay).

• Agreement Metric: Cohen's Kappa is calculated between human consensus and system 'ESCALATE' flags. A Kappa > 0.41 (Moderate) constitutes a successful correlation pass.

# 8. Ablation Studies (E6)

1. Ablation A: Remove Retrieval Quality Signal.

2. Ablation B: Remove Cross-Evidence Contradiction Signal.

3. Ablation C: Remove Epistemic Variance Signal.

4. Ablation D: Replace XGBoost with Hardcoded Heuristic.

5. Ablation E: Disable Re-Retrieval Loop.

# 9. Calibration Evaluation

Reliability Diagrams plot empirical accuracy against predicted confidence across 10 evenly spaced bins. ECE (Expected Calibration Error) and Brier scores are tracked. This is a critical validation gate before computing epistemic uncertainty.

# 10. Statistical Methodology

• Deterministic Seeding: Fixed random seeds [42, 137, 732].

• Significance Testing: Two-tailed paired t-test over bootstrap distributions, alpha threshold of p < 0.05.

# 11. Error Analysis Protocol

1. Retrieval Insufficiency Type: Gold evidence missing from Top-K.

2. Evidence Conflict Type: Overlapping index records return opposing truth.

3. Epistemic Failure Type: High-confidence output despite extreme variance.

4. Routing Error Type: Incorrect downstream assignment.

# 12. Experiment Tracking

Weights & Biases (W&B) handles metric storage and artifact versioning.

## 12.1 Standard Experiment Log Template

Manual logging alongside W&B telemetry ensures logical intent is preserved. Every E1-E6 run must complete this template:

# 13. Required Deliverables

• Unified Evaluation Summary Matrix.

• Risk-Coverage Characteristic Curves.

• Model Reliability Histograms and Calibration Error Curves.

• Ablation Breakdown Tables.

# 14. Threats to Validity

Internal Validity: Synthetic generation of failure modes functions as an approximation, introducing construction bias.

External Validity: Generalization limits tied to static Wikipedia snapshot.

# 15. Publication Checklist

[ ] All five core research hypotheses (H1–H5) evaluated.

[ ] Every reference baseline and ablation executed.

[ ] Cross-corpus evaluation on VitaminC completed.

[ ] Deterministic seeding tests passed.

[ ] Code and experiment logs public and reproducible.